🧠 AI STUDENT SECOND BRAIN Complete Hackathon Execution Plan Cursor Hackathon • 48-Hour Sprint • Team Strategy Document

⚡ HOW TO USE THIS DOCUMENT This document is your complete battle plan for building and winning with the AI Academic Survival System. Share it with your entire team and follow it section by section.

| 1 | BEST PROJECTS TO FORK |
| --- | --- |

Choosing the right starter saves 6–10 hours of setup. Below are the top 5 options ranked by hackathon suitability.

## Option 1 — Vercel AI Chatbot (RECOMMENDED ⭐)

GitHub: github.com/vercel/ai-chatbot

| Pros | Cons |
| --- | --- |
| ✅ Next.js 14 + App Router — modern & fast ✅ Built-in streaming AI responses ✅ File upload ready (just add PDF parsing) ✅ Auth via NextAuth — no backend to write ✅ Tailwind + shadcn/ui — looks great instantly ✅ Vercel deploy in 2 minutes | ❌ Requires Postgres (use Vercel Postgres — free) ❌ Slightly more setup than pure frontend |

## Option 2 — OpenAI Starter (Next.js)

GitHub: github.com/openai/openai-quickstart-node

| Pros | Cons |
| --- | --- |
| ✅ Minimal boilerplate — easy to understand ✅ Great for quick OpenAI experiments | ❌ No auth, no DB, too minimal for full product ❌ You'd build most UI from scratch |

## Option 3 — Quivr (Second Brain AI)

GitHub: github.com/QuivrHQ/quivr

| Pros | Cons |
| --- | --- |
| ✅ Already a "second brain" — closest to your vision ✅ Vector DB + RAG built in | ❌ Complex Python backend — hard to modify fast ❌ Heavy infra — kills 48hr hackathon speed |

## Option 4 — ChatPDF Clone (React + FastAPI)

GitHub: github.com/austinapatel/chatpdf

| Pros | Cons |
| --- | --- |
| ✅ PDF chat core already done ✅ Simple to extend | ❌ Minimal UI — not demo-ready ❌ Needs heavy polish for judges |

## Option 5 — Taxonomy (Full-Stack Next.js Blog)

GitHub: github.com/shadcn-ui/taxonomy

| Pros | Cons |
| --- | --- |
| ✅ Best UI/UX starting point of all options ✅ Auth + DB + dashboard already done | ❌ Built for content — no AI integration ❌ More refactoring than forking |

🏆 RECOMMENDATION WINNER: Vercel AI Chatbot. It gives you streaming AI, auth, database, file handling hooks, and a beautiful UI out of the box. You transform it from a chatbot into a full student toolkit — which takes 6–8 hours vs. 20+ hours from scratch.

| 2 | HOW TO FORK / IMPORT THE PROJECT |
| --- | --- |

⏱ Time Budget Follow these steps exactly. Do NOT skip any step. Estimated time: 30–45 minutes.

## Step 1 — Fork on GitHub

- Go to: github.com/vercel/ai-chatbot

- Click the Fork button (top right)

- Set owner to your GitHub account (or org), click Create fork

## Step 2 — Clone Locally

# Replace YOUR_USERNAME with your GitHub username git clone https://github.com/YOUR_USERNAME/ai-chatbot.git cd ai-chatbot # If you already have a hackathon repo, do this instead: git remote add upstream https://github.com/vercel/ai-chatbot.git git fetch upstream git merge upstream/main

## Step 3 — Install Dependencies

npm install # Also install these for the project: npm install pdf-parse @ai-sdk/google openai

## Step 4 — Environment Setup

cp .env.example .env.local # Edit .env.local and add: OPENAI_API_KEY=your_key_here # OR GOOGLE_GENERATIVE_AI_API_KEY=your_key_here AUTH_SECRET=any_random_string_32chars POSTGRES_URL=your_vercel_postgres_url

## Step 5 — Run Locally

npm run dev # Open http://localhost:3000

## Step 6 — Team Git Workflow

- Main branch: protected — only merge PRs here

- Dev branch: team pushes here for integration

- Feature branches: one per feature (feat/pdf-upload, feat/quiz-gen, etc.)

# Each team member: git checkout -b feat/your-feature # ... code ... git add . && git commit -m 'feat: add quiz generation' git push origin feat/your-feature # Then create PR into dev branch

## Files to KEEP (do not modify)

- app/ — keep overall structure

- components/ui/ — shadcn components, keep all

- lib/utils.ts — utility functions

- tailwind.config.ts — styling config

## Files to REPLACE / HEAVILY MODIFY

- app/page.tsx — replace with your landing page

- app/chat/ — convert to study assistant chat

- components/chat.tsx — redesign for student UX

- app/api/chat/route.ts — add all your AI logic here

🚫 COMMON MISTAKES TO AVOID BEGINNER MISTAKE #1: Don't run 'git push --force' unless you know exactly what you're doing. BEGINNER MISTAKE #2: Never commit .env.local — it's already in .gitignore, but double check. BEGINNER MISTAKE #3: Don't npm install packages one by one during crunch — install all at once.

| 3 | FINAL PROJECT VISION |
| --- | --- |

The finished product is a personal AI academic co-pilot that transforms raw study materials into an intelligent survival system. Here is what a student experiences:

## User Flow

| Step | What Happens |
| --- | --- |
| 1. Upload | Student drops a syllabus PDF, lecture notes, or assignment brief |
| 2. Instant Summary | AI extracts key topics, deadlines, and learning objectives in seconds |
| 3. Study Roadmap | AI generates a week-by-week or day-by-day study plan automatically |
| 4. Quiz Me | AI creates 10 flashcard-style questions to test understanding |
| 5. Weak Spot Analysis | AI identifies which topics the student is struggling with based on quiz answers |
| 6. Emergency Mode | 24 hours before exam — AI gives a brutal priority list of what to study RIGHT NOW |
| 7. Ask Anything | Chat interface for follow-up questions about any uploaded material |

## What Makes It Unique

- Document-aware AI: Every response is grounded in the student's actual uploaded material — not generic advice

- Emergency Exam Mode: The panic button feature — judges will love the dramatic UX

- Adaptive Plans: Study plan adjusts based on quiz performance (or simulated performance for demo)

- Multi-format Input: Accepts PDF, text paste, image of notes (stretch goal)

- One-click demo flow: Everything works in under 60 seconds — perfect for judges

💡 THE PITCH The unique angle: every other AI tool is generic. This one knows YOUR syllabus, YOUR deadlines, YOUR weak spots. It's personalized academic survival intelligence.

| 4 | MVP FEATURES (Must-Have in 48 Hours) |
| --- | --- |

⚠️ DISCIPLINE RULE Build ONLY these features. Do not add anything else until all 6 are working and polished.

| Priority | MVP Feature |
| --- | --- |
| 🔴 P0 | PDF / text upload and parsing — without this nothing works |
| 🔴 P0 | AI-powered study summary (key topics, deadlines, objectives) |
| 🔴 P0 | Study roadmap generator (day-by-day plan output) |
| 🟡 P1 | Quiz / flashcard generator (10 questions from uploaded material) |
| 🟡 P1 | Emergency Exam Mode ("I have 24 hours" — focused cram guide) |
| 🟢 P2 | Chat interface (ask follow-up questions about your material) |

| 5 | STRETCH FEATURES (Only If Time Remains) |
| --- | --- |

Only build these after ALL MVP features are working AND polished. Prioritize in order:

| Feature | Why It's Cool |
| --- | --- |
| Weak Topic Analysis | After quiz, AI scores answers and highlights gaps — very impressive live |
| Adaptive Study Plan | Re-generates roadmap based on quiz performance |
| Pomodoro Timer | Built-in study timer synced to the roadmap — UI delight |
| Multi-document support | Upload entire course folder — ambitious but impressive |
| Dark/Light mode toggle | Easy to add, polishes the demo feel significantly |
| Export to PDF | Download your study plan as a PDF — practical and impressive |
| Progress tracker | Visual checklist of topics studied — gamification lite |

| 6 | WHAT CURSOR SHOULD BUILD |
| --- | --- |

Use Cursor for these tasks. For everything else, code manually to save credits.

## Use Cursor Agent Mode For

- Scaffolding entire new pages: Dashboard, Upload page, Quiz page

- Multi-file component generation: when a feature touches 3+ files

- API route creation: app/api/quiz/route.ts, app/api/roadmap/route.ts, etc.

- UI transformation: converting generic chatbot UI into student-specific UI

- Prompt engineering in code: designing the system prompts inside route handlers

## Use Cursor Chat Mode For

- Explaining existing code: understanding the forked codebase quickly

- Single-file edits: modifying one component or one function

- Bug fixes: paste error + context, get fix

- CSS/Tailwind polish: "make this card look more modern"

## Code Manually (No AI Needed)

- Environment variable setup (.env.local)

- Git operations (commit, branch, merge)

- npm install commands

- Simple copy-paste of shadcn component examples

- Vercel deployment (it's just clicking buttons)

| 7 | FASTEST TECH STACK |
| --- | --- |

| Layer | Technology | Why |
| --- | --- | --- |
| Frontend | Next.js 14 (App Router) | Built into the fork — zero setup |
| UI Components | shadcn/ui + Tailwind CSS | Beautiful, fast, copy-paste ready |
| AI Provider | OpenAI GPT-4o OR Gemini 1.5 Pro | Both work — use whichever key you have |
| AI SDK | Vercel AI SDK | Streaming, useChat hook — built into fork |
| Auth | NextAuth.js | Built into fork |
| Database | Vercel Postgres (Neon) | Free tier, zero config with Vercel |
| PDF Parsing | pdf-parse (npm) | Simple, no backend needed |
| State | React useState + useChat | Built-in, no Redux needed |
| Hosting | Vercel | git push = deploy, free tier sufficient |
| File Storage | Vercel Blob | Free tier, easy SDK integration |

🚫 AVOID THESE (time killers) DO NOT use: Supabase (extra setup), Pinecone/vector DB (overkill for 48hrs), LangChain (too much abstraction), Docker (unnecessary complexity), FastAPI/Python backend (adds 4+ hours). Stay pure Next.js. The less infrastructure, the faster you ship.

| 8 | DETAILED 48-HOUR EXECUTION PLAN |
| --- | --- |

## DAY 1 — Build the Foundation

### Morning (9:00 AM – 1:00 PM) — Setup & Core

| Time | Task |
| --- | --- |
| 9:00–9:45 | Fork Vercel AI Chatbot, clone locally, set up .env.local, confirm npm run dev works |
| 9:45–10:30 | Set up Vercel project, connect Postgres, confirm auth works end-to-end |
| 10:30–11:30 | Install pdf-parse, build PDF upload API route (app/api/upload/route.ts) |
| 11:30–12:30 | Test PDF text extraction — confirm raw text is returned correctly |
| 12:30–1:00 | Team sync: review what's working, unblock each other, assign afternoon tasks |

### Afternoon (1:00 PM – 6:00 PM) — Core Features

| Time | Task |
| --- | --- |
| 1:00–2:30 | Build Summary API: POST extracted text to GPT-4o, return structured JSON summary |
| 2:30–4:00 | Build Roadmap API: generate day-by-day study plan from summary + deadline input |
| 4:00–5:00 | Build basic Dashboard UI: upload zone, summary card, roadmap display |
| 5:00–6:00 | Connect all three: upload → summary → roadmap working end-to-end |

### Evening (6:00 PM – 10:00 PM) — MVP Polish

| Time | Task |
| --- | --- |
| 6:00–7:30 | Build Quiz Generator API + UI (10 questions, flip-card style) |
| 7:30–8:30 | Build Emergency Exam Mode (special prompt + dramatic UI) |
| 8:30–9:30 | Polish: fix broken states, loading spinners, error handling |
| 9:30–10:00 | Deploy to Vercel, test on production, note bugs for Day 2 |

## DAY 2 — Polish & Demo

### Morning (9:00 AM – 1:00 PM) — Bug Fixes & Stretch

| Time | Task |
| --- | --- |
| 9:00–9:30 | Team bug triage from Day 1 production deploy — fix top 3 issues |
| 9:30–11:00 | Add chat interface for Q&A about uploaded material |
| 11:00–12:00 | Implement weak topic analysis (post-quiz scoring) |
| 12:00–1:00 | UI polish pass: spacing, typography, colors, responsive layout |

### Afternoon (1:00 PM – 5:00 PM) — Demo Prep

| Time | Task |
| --- | --- |
| 1:00–2:00 | Create a perfect demo PDF (fake syllabus) designed to make AI outputs look impressive |
| 2:00–3:00 | Run through demo 3 times — identify any flops or slow responses |
| 3:00–4:00 | Pre-cache demo responses if needed (save AI outputs for offline demo) |
| 4:00–5:00 | Record a backup video demo in case of live internet issues |

### Final Polish (5:00 PM – Demo)

| Time | Task |
| --- | --- |
| 5:00–6:00 | Landing page polish — first impression for judges |
| 6:00–7:00 | Prepare pitch: problem → solution → demo → tech → impact |
| 7:00+ | Rest, rehearse, load the demo on presentation device |

| 9 | CURSOR PROMPT LIBRARY |
| --- | --- |

📋 HOW TO USE Copy these prompts directly into Cursor. Each is optimized for ONE SHOT execution. Before using any prompt, open all relevant files in Cursor so it has context.

## Prompt 1 — PDF Upload API Route

MODE: Agent Create a Next.js App Router API route at app/api/upload/route.ts that: - Accepts multipart/form-data POST with a PDF file - Uses the 'pdf-parse' npm package to extract text - Returns JSON: { success: true, text: string, pages: number, wordCount: number } - Handles errors gracefully with { success: false, error: string } - Max file size: 10MB (return 413 if exceeded) - Use Next.js Request type, no express - TypeScript strict mode - Do NOT modify any other files - Do NOT add auth middleware — keep it simple for now

## Prompt 2 — Study Summary API

MODE: Agent Create app/api/summarize/route.ts in Next.js App Router that: - Accepts POST with body: { text: string, courseTitle?: string } - Calls OpenAI GPT-4o using the openai npm package - System prompt: 'You are an expert academic assistant. Extract structured study information from course materials.' - User prompt: Ask for JSON with this exact shape: { courseTitle, keyTopics: string[], weeklyObjectives: string[], importantDates: {date, event}[], estimatedStudyHours: number, difficulty: 'easy'¦'medium'¦'hard', topPriorityTopics: string[] } - Return the parsed JSON (not a string) - Use OPENAI_API_KEY from process.env - TypeScript, strict mode - Do NOT touch any other files

## Prompt 3 — Study Roadmap Generator

MODE: Agent Create app/api/roadmap/route.ts in Next.js App Router that: - Accepts POST: { summary: SummaryJSON, examDate: string, hoursPerDay: number } - Calls OpenAI GPT-4o to generate a day-by-day study plan - Returns JSON array of: { day: number, date: string, topics: string[], tasks: string[], estimatedHours: number, priority: 'critical'¦'high'¦'medium' } - System prompt should emphasize: practical, specific, time-blocked tasks - TypeScript, strict errors handled - Do NOT modify any other file

## Prompt 4 — Quiz Generator API

MODE: Agent Create app/api/quiz/route.ts that: - Accepts POST: { text: string, topic?: string, difficulty?: string } - Calls GPT-4o to generate exactly 10 multiple-choice questions - Returns JSON: { questions: Array<{ id, question, options: string[4], correctIndex: number, explanation: string }> } - System prompt: focus on genuine comprehension, not trivial facts - TypeScript, handle all errors, return 500 on AI failure - Do NOT touch other files

## Prompt 5 — Emergency Exam Mode

MODE: Agent Create app/api/emergency/route.ts that: - Accepts POST: { summary: SummaryJSON, hoursRemaining: number } - Uses GPT-4o with an URGENT system prompt: 'You are a crisis academic coach. The student has very little time. Give brutally prioritized, actionable advice. No fluff. Be direct.' - Returns JSON: { priorityTopics: string[], mustKnowFacts: string[], skipThese: string[], studyOrder: {topic, minutes, why}[], mindsetTip: string } - TypeScript, strict error handling - Do NOT modify other files

## Prompt 6 — Dashboard UI

MODE: Agent Redesign app/page.tsx as a student dashboard. Tech: Next.js 14 App Router, Tailwind CSS, shadcn/ui components (already installed). Layout (single page, no routing needed yet): - Hero section: gradient header, app name 'Second Brain', tagline - Upload zone: drag-and-drop card using react-dropzone (install it) - Results grid: 3 cards side-by-side (Summary ¦ Roadmap ¦ Quiz) - Each card has a loading skeleton while AI processes - Emergency mode: red button in hero area 'PANIC MODE 🚨' Style rules: - Color scheme: indigo-600 primary, violet-500 accent - Dark mode support via Tailwind dark: classes - Modern card shadows (shadow-lg), rounded-2xl corners - Responsive: grid-cols-1 on mobile, grid-cols-3 on desktop - Import and use: Card, Button, Badge from '@/components/ui/' State: - useState for: file, summary, roadmap, quiz, loading, activeMode - Call /api/upload then /api/summarize in sequence on file drop Do NOT modify: components/ui/**, lib/**, tailwind.config.ts

## Prompt 7 — Quiz Flashcard UI

MODE: Agent Create components/QuizCard.tsx — a flip-card flashcard component. Props: { question: string, options: string[], correctIndex: number, explanation: string, onAnswer: (isCorrect: boolean) => void } Behavior: - Shows question + 4 option buttons initially - On option click: highlight correct (green) and wrong (red), show explanation - Calls onAnswer() with result - CSS flip animation using Tailwind (use perspective + rotateY classes) - 'Next Question' button appears after answer Also create components/QuizSession.tsx that: - Takes questions array prop - Shows progress bar (shadcn Progress component) - Tracks score, shows final score card with weak topics at end - Uses QuizCard for each question TypeScript, no external animation libraries, Tailwind only. Do NOT modify any other files.

## Prompt 8 — Roadmap Visualizer

MODE: Chat (single file edit) Create components/RoadmapView.tsx that displays a study roadmap. Props: { days: Array<{day, date, topics, tasks, estimatedHours, priority}> } Design: - Vertical timeline layout - Each day = a card with colored left border by priority (critical=red, high=orange, medium=green) - Shows day number, date, topics as badges, tasks as checklist - Hours estimate badge in top-right of each card - Today highlighted with a special 'TODAY' badge - Smooth scroll on mount to today's card TypeScript, Tailwind only, use shadcn Badge and Card. Do NOT modify other files.

## Prompt 9 — UI Polish Pass

MODE: Chat Review app/page.tsx and all components/ files. Apply these improvements: 1. Add loading skeletons (shadcn Skeleton) for all async states 2. Add toast notifications (shadcn Toast) for: upload success/fail, AI generation complete, quiz submitted 3. Ensure all buttons have disabled state during loading 4. Add subtle entrance animations: opacity-0 → opacity-100 with transition 5. Fix any mobile layout issues (check flex/grid on small screens) Only modify UI files. Do NOT touch API routes or lib/ files. Show me each file change as a separate diff.

## Prompt 10 — Demo Data & Fallback

MODE: Agent Create lib/demoData.ts with pre-generated mock responses for demo mode. Export these constants: - DEMO_SUMMARY: a realistic SummaryJSON for a 'Computer Science 301' course - DEMO_ROADMAP: 7 days of study plan for that course - DEMO_QUIZ: 10 realistic CS questions with answers - DEMO_EMERGENCY: emergency mode output for 'finals in 24 hours' In app/page.tsx, add a 'Try Demo' button that loads this data instantly without making any API calls. This is our fallback if AI is slow during demo. The demo data should look impressively real and specific. TypeScript, no external deps needed.

| 10 | DEMO STRATEGY |
| --- | --- |

🎯 REHEARSAL RULE Practice this demo at least 5 times before presenting. Every second of silence loses judges. Keep energy HIGH throughout.

## 2-Minute Demo Script

| Time | Action + Talking Points |
| --- | --- |
| 0:00–0:15 | Open the app. 'Imagine it's Sunday night. You have a midterm Tuesday. You don't know where to start.' |
| 0:15–0:30 | Drop the pre-prepared syllabus PDF onto the upload zone. 'I just drop my syllabus here.' |
| 0:30–0:50 | Summary card appears instantly. 'In 5 seconds, AI has read the entire course and extracted what matters.' |
| 0:50–1:10 | Click 'Generate Roadmap'. Show the timeline. 'Here's my personalized study plan — specific tasks, time estimates, priorities.' |
| 1:10–1:30 | Click 'Quiz Me'. Show flashcards. Flip 2-3 cards. 'AI tests me on the actual material, not generic questions.' |
| 1:30–1:45 | Hit the PANIC button. 'Final exam in 6 hours. Here's exactly what to study first, what to skip, in order.' |
| 1:45–2:00 | 'Any student, any subject, any deadline. This is what AI-native studying looks like. Thank you.' |

## Demo Preparation Checklist

- Pre-upload the demo PDF to avoid slow parsing during live demo

- Pre-generate and cache all AI responses as the DEMO_DATA fallback

- Test on the actual presentation device/browser one hour before

- Have backup screenshots of every key screen

- Record a 2-minute video backup in case internet fails

- Open app in incognito to avoid browser extension interference

| 11 | HACKATHON JUDGE STRATEGY |
| --- | --- |

## What Judges Actually Care About

| Judge Priority | How to Nail It |
| --- | --- |
| Innovation & Creativity | Emphasize 'Emergency Mode' — no one else has a panic button for studying |
| Technical Execution | Show the real PDF upload → AI pipeline working live (not just UI mockup) |
| Demo Quality | Smooth, fast, no dead air — every click should produce an immediate reaction |
| Real-World Impact | Open with the relatable student pain story — make judges feel the need |
| Use of AI | Explain HOW the AI works: prompting strategy, structured outputs, streaming |
| Completeness | MVP must be fully functional — a half-finished stretch feature hurts more than it helps |

## How to Position the Project

- Lead with emotion: 'Every student has panicked at 2am before an exam. We built the tool that fixes that.'

- Show, don't tell: Let the live demo carry the presentation — minimize slides

- Name the tech smartly: 'We used GPT-4o with structured JSON prompting and streaming responses via the Vercel AI SDK'

- Differentiate from ChatGPT: 'This isn't just ChatGPT — it reads YOUR material and builds YOUR plan'

## What to AVOID

- Do NOT demo a broken feature: cut it entirely if it might fail

- Do NOT apologize during the demo: if something glitches, smoothly switch to demo data

- Do NOT over-explain architecture: judges want impact, not system diagrams

- Do NOT go over time: set a phone timer for 2:00 and stop exactly there

| 12 | FAKE IT SMARTLY |
| --- | --- |

✅ JUDGE-APPROVED STRATEGY In a 48-hour hackathon, smart simulation is not cheating — it's engineering judgment. Every great hackathon winner uses some form of this.

| Feature | Smart Simplification |
| --- | --- |
| AI response speed | Pre-generate demo responses and serve from demoData.ts instantly — looks fast |
| User authentication | Use demo@test.com / password123 pre-seeded — no real signup needed for demo |
| Multiple file uploads | Limit to 1 file for demo — show it works perfectly rather than half-support 5 |
| Weak topic analysis | Hardcode: if score < 60%, show 'weak areas' from a pre-defined list — looks real |
| Adaptive study plan | Re-generate with a slightly different prompt — "adaptive" enough for demo |
| Progress tracking | Fake checkboxes with localStorage — no DB write needed for demo |
| Image/photo notes upload | Mock it: show a loading state then return pre-written text — looks like OCR |
| Real-time collaboration | Out of scope — don't mention it |
| Mobile app | 'Fully responsive web app' is fine — don't promise native iOS/Android |
| Historical data / analytics | Show a static chart with hardcoded data — nobody will check the DB |

## The Golden Rule of Hackathon Faking

💡 GOLDEN RULE If it LOOKS like it works during the 2-minute demo and serves the story — it works. Focus 80% of energy on the happy path of the demo. Everything else can be simulated.

🧠 AI Student Second Brain You have everything you need. Now go build it. SHIP IT. WIN IT. 🚀