AI Student Second Brain

Implementation Plan — MVP

Transform the Vercel AI Chatbot starter into "Second Brain" by adding a study workspace
(upload → summary → roadmap → quiz → panic mode), dedicated study API routes with
structured JSON outputs, demo fallbacks, and chat grounded in uploaded material —
without restructuring the App Router or adding vector DB/LangChain.

# 1. Outstanding To-Dos

| ID | Task | Status |
| --- | --- | --- |
| deps-upload | Add pdf-parse + react-dropzone; implement POST app/(chat)/api/study/upload with auth | Pending |
| study-apis | Add summarize, roadmap, quiz, emergency API routes with Zod + generateObject | Pending |
| study-types-demo | Create lib/study/types.ts and lib/demo-data.ts with Try Demo loader | Pending |
| study-ui | Build components/study/* + StudyWorkspace in ChatShell empty state | Pending |
| study-context-chat | Add useStudyContext, extend chat schema/route/prompts for grounded Q&A | Pending |
| rebrand-polish | Rebrand greeting, suggestions, metadata, sidebar; skeletons, panic UX, demo rehearsal | Pending |

# 2. Current Repo Baseline (What We Keep)

| Area | Location | Role |
| --- | --- | --- |
| Chat UI | components/chat/shell.tsx, hooks/use-active-chat.tsx | Main UX; layout always mounts ChatShell |
| Chat API | app/(chat)/api/chat/route.ts | Streaming AI + tools |
| Auth / DB | app/(auth)/auth.ts, lib/db/schema.ts | Guest + registered users, chat history |
| Artifacts | createDocument / text editor | Reuse for long-form outputs if needed |
| File upload | app/(chat)/api/files/upload/route.ts | Images only today — not suitable for PDFs |

# 3. Architecture Decision: Adapt the Doc to This Repo

The hackathon doc assumes a standalone dashboard at app/page.tsx. This app uses the (chat) route group with ChatShell as the primary surface.

Approach (minimal disruption):

Add a Study Workspace panel in the empty-chat area of ChatShell (replaces/enhances components/chat/greeting.tsx when messages.length === 0).

Add dedicated study API routes under app/(chat)/api/study/* (not inside the streaming chat route) for structured JSON.

Keep the existing chat for P2 "Ask Anything"; inject uploaded material + summary into the system prompt via optional studyContext on the chat request body.

Add lib/demo-data.ts + "Try Demo" for judge-safe demos.

No Pinecone, LangChain, Docker, or Python backend.

# 4. MVP Scope

| Priority | Feature | Implementation |
| --- | --- | --- |
| P0 | PDF / text upload + parsing | New POST /api/study/upload with pdf-parse; text paste in UI |
| P0 | Study summary | POST /api/study/summarize → structured SummaryJSON |
| P0 | Study roadmap | POST /api/study/roadmap → day-by-day plan array |
| P1 | Quiz / flashcards | POST /api/study/quiz + QuizCard / QuizSession components |
| P1 | Emergency Exam Mode | POST /api/study/emergency + red "Panic Mode" UI |
| P2 | Chat on your material | Extend chat schema + prompts.ts with secondBrainPrompt + client context |

Stretch (only after MVP is polished):

Weak-topic analysis

Adaptive roadmap

Export PDF

Progress tracker

# 5. New Files to Add

## 5.1 Types & Demo

lib/study/types.ts — SummaryJSON, RoadmapDay, QuizQuestion, EmergencyPlan (Zod schemas shared by API + UI)

lib/demo-data.ts — DEMO_SUMMARY, DEMO_ROADMAP, DEMO_QUIZ, DEMO_EMERGENCY

## 5.2 API Routes

| Route | Input | Output |
| --- | --- | --- |
| app/(chat)/api/study/upload/route.ts | FormData PDF or .txt | { text, fileName } |
| app/(chat)/api/study/summarize/route.ts | { text } | SummaryJSON |
| app/(chat)/api/study/roadmap/route.ts | { summary, examDate, hoursPerDay } | RoadmapDay[] |
| app/(chat)/api/study/quiz/route.ts | { text, topic?, difficulty? } | 10 MC questions |
| app/(chat)/api/study/emergency/route.ts | { summary, hoursRemaining } | EmergencyPlan |

AI Calls:

Use existing lib/ai/providers.ts / gateway model with generateObject + Zod schema for reliable JSON. Cap extracted text sent to models (~12–15k chars) to avoid token limits; show toast if truncated.

## 5.3 UI Components (components/study/)

study-workspace.tsx — hero, upload zone (react-dropzone), exam date + hours/day inputs, 3-column results grid, loading skeletons

summary-card.tsx — topics, deadlines, objectives

roadmap-view.tsx — vertical timeline: priority border colors, TODAY badge

quiz-card.tsx + quiz-session.tsx — flip-card MC flow, progress bar, score summary

emergency-panel.tsx — panic output: priority topics, must-know, skip list, ordered minutes

## 5.4 Client State

hooks/use-study-context.tsx — extractedText, summary, roadmap, quiz, emergency (typed), examDate, hoursPerDay, isDemo, isLoading, loadingStep, setters + resetStudy(), buildStudyContextString(). Wrap in app/(chat)/layout.tsx inside ActiveChatProvider.

# 6. Files to Modify (Existing)

| File | Change |
| --- | --- |
| package.json | Add pdf-parse, react-dropzone; types @types/pdf-parse if needed |
| components/chat/shell.tsx | Render StudyWorkspace when no messages; show chat below after first message |
| components/chat/greeting.tsx | Rebrand copy: "Second Brain", student tagline |
| lib/constants.ts | Replace generic suggestions with study prompts |
| lib/ai/prompts.ts | Add secondBrainPrompt; append uploaded summary + excerpt to systemPrompt when studyContext present |
| app/(chat)/api/chat/schema.ts | Optional studyContext: z.string().max(8000).optional() |
| app/(chat)/api/chat/route.ts | Pass studyContext into systemPrompt |
| hooks/use-active-chat.tsx | Send studyContext in transport body from useStudyContext() |
| app/layout.tsx | Title/description: "Second Brain" |
| components/chat/app-sidebar.tsx | Logo label "Second Brain" (tooltip/link text) |
| app/globals.css | Light indigo/violet accent tokens if needed for demo polish |

Leave unchanged unless broken:

components/ui/*, auth flow, Drizzle migrations, artifact tools, Playwright tests.

# 7. User Flow

1. Upload  Drop syllabus PDF or paste text → upload → summarize (auto-chain on success).

2. Roadmap  User sets exam date + hours/day → roadmap → RoadmapView.

3. Quiz  "Quiz Me" → quiz → QuizSession (flip 2–3 cards in demo).

4. Panic  "PANIC MODE" → emergency with hoursRemaining (default 24).

5. Ask Anything  User scrolls to / uses chat input; answers grounded via studyContext in system prompt.

6. Try Demo  Instant load from demo-data.ts (no API) for backup.

# 8. 48-Hour Execution Order

## Day 1 — Foundation

| Block | Tasks |
| --- | --- |
| Morning | Confirm pnpm dev + env; install deps; implement study/upload + manual test with sample PDF |
| Afternoon | summarize + roadmap APIs; StudyWorkspace with upload + summary + roadmap cards wired end-to-end |
| Evening | Rebrand greeting/suggestions/metadata; useStudyContext; basic error toasts |

## Day 2 — Demo-Ready

| Block | Tasks |
| --- | --- |
| Morning | quiz API + QuizCard / QuizSession; emergency API + panic UI |
| Afternoon | Chat grounding (studyContext); demo-data.ts + "Try Demo"; disable buttons while loading |
| Evening | UI polish: skeletons, mobile grid, panic styling; rehearse 2-min script; pre-cache demo PDF |

# 9. API Prompt Shapes

| Endpoint | Output Shape |
| --- | --- |
| Summarize | topics[], deadlines[], learningObjectives[], courseName?, difficulty? |
| Roadmap | { day, date, topics, tasks, estimatedHours, priority } per day until exam |
| Quiz | Exactly 10 MCQs with correctIndex + explanation |
| Emergency | priorityTopics, mustKnowFacts, skipThese, studyOrder[{topic, minutes, why}], mindsetTip |

# 10. Smart Hackathon Shortcuts

Demo button serves pre-baked JSON — primary judge path if API slow.

Single file upload for live demo; text paste as backup.

No new DB tables for MVP — context in React + optional sessionStorage refresh.

Weak topics after quiz: stretch — if time, derive from score % + summary.weakTopics hardcoded list.

Do NOT demo broken features; cut stretch before cutting P0.

# 11. What We Explicitly Avoid

Replacing chat with a separate app/page.tsx dashboard (conflicts with current layout).

Vector DB / RAG pipeline — grounding = prompt injection of extracted text + summary.

LangChain, Docker, FastAPI sidecar.

Rewriting auth, Drizzle schema, or artifact system.

Force-pushing git or re-forking.

# 12. Risk Notes

| Risk | Mitigation |
| --- | --- |
| pdf-parse on Vercel serverless | Test early; fallback: text paste only + demo data |
| Large PDFs | 5MB limit (match existing upload pattern); truncate for AI |
| Chat schema change | Optional field — backward compatible |
| E2E tests reference old copy | Update selectors after rebrand or skip non-critical tests during crunch |

# 13. Success Criteria (Ready to Demo)

Drop PDF → summary visible in <60s (or instant via Try Demo).

Generate roadmap from summary + exam date.

10-question quiz with flip UI and score.

Panic mode returns prioritized cram list.

Chat answers reference uploaded course content.

2-minute scripted demo works without apologies.

# 14. Team Delegation — 3 Members

## Git Workflow

git checkout dev && git pull

git checkout -b feat/member-N-short-name

# ... work ...

git add . && git commit -m "feat(memberN): description"

git push origin feat/member-N-short-name

# Open PR into dev (not main)

Merge order: Member 1 → Member 2 → Member 3 (types/context must land before UI that imports them).

| Member | Focus | Files | Hours (est.) |
| --- | --- | --- | --- |
| Member 1 | Types, upload, summarize, roadmap APIs, study context, workspace shell + upload/summary/roadmap UI | ~12 files | 14–16 hrs |
| Member 2 | Quiz + emergency APIs, quiz/roadmap/emergency UI components | ~8 files | 14–16 hrs |
| Member 3 | Chat grounding, demo data, rebrand, shell integration, polish | ~10 files | 14–16 hrs |

## Shared Rules for Everyone

Repo root is the Next.js app (Vercel AI Chatbot copy). Do NOT re-fork, re-init git, or add LangChain/vector DB/Docker.

New APIs go under app/(chat)/api/study/ (not app/api/).

Use auth() from @/app/(auth)/auth on every study API route.

Use generateObject from ai + Zod schemas from @/lib/study/types.

Use existing getLanguageModel from @/lib/ai/providers and DEFAULT_CHAT_MODEL from @/lib/ai/models.

TypeScript strict, shadcn/ui + Tailwind, no console.log.

Do not modify components/ui/* unless adding a missing shadcn component via CLI.

# 15. Individual Member Briefs

## Member 1 — Foundation & Core Pipeline

Branch: feat/member1-study-foundation

Owns: types, context, upload → summarize → roadmap APIs, study workspace shell (upload + summary + roadmap cards), package.json deps.

Depends on: nothing (go first).

Blocks: Member 2 and 3 need lib/study/types.ts and hooks/use-study-context.tsx merged before their PRs.

### Key Tasks

Create lib/study/types.ts — SummaryJSON, RoadmapDay, QuizQuestion, EmergencyPlan (Zod schemas). Export truncateStudyText(text, maxChars=12000).

Create hooks/use-study-context.tsx — full context with extractedText, summary, roadmap, quiz, emergency, examDate, hoursPerDay, isDemo, isLoading, loadingStep, setters, resetStudy(), buildStudyContextString().

package.json — Add pdf-parse, react-dropzone. Run pnpm install.

API: POST /api/study/upload — FormData PDF or .txt (max 5 MB), returns { text, fileName, truncated }.

API: POST /api/study/summarize — truncate text → generateObject(SummaryJSON).

API: POST /api/study/roadmap — generateObject returning { days: RoadmapDay[] }.

UI: study-workspace.tsx — hero, react-dropzone, exam date + hours/day inputs, results grid, shadcn skeletons.

UI: summary-card.tsx — topics, deadlines, objectives with Skeleton when loading.

Wire StudyProvider in app/(chat)/layout.tsx.

Partial shell integration: render <StudyWorkspace /> when messages.length === 0.

### Done When

pnpm dev works

Paste text → Analyze → summary appears

Set exam date → Generate Roadmap → days appear

## Member 2 — Quiz, Emergency & Study UI Components

Branch: feat/member2-quiz-emergency

Owns: quiz + emergency APIs, RoadmapView, QuizCard, QuizSession, EmergencyPanel, integrate into StudyWorkspace.

Depends on: Member 1 merged (types, context, workspace shell exist).

### Key Tasks

API: POST /api/study/quiz — generateObject { questions: QuizQuestion[] } exactly 10 MCQs.

API: POST /api/study/emergency — generateObject EmergencyPlan; crisis academic coach, brutally prioritized.

UI: roadmap-view.tsx — vertical timeline; left border by priority (critical=red, high=orange, medium=green); TODAY badge.

UI: quiz-card.tsx — question + 4 buttons; green/red feedback + explanation; Tailwind flip animation.

UI: quiz-session.tsx — progress bar, maps QuizCard, final score card.

UI: emergency-panel.tsx — red/danger styling; sections: Priority Topics, Must Know, Skip These, Study Order, Mindset Tip.

hooks/use-study-context.tsx: add generateQuiz() and generateEmergency(hoursRemaining?) methods.

Update study-workspace.tsx — add Quiz Me button, PANIC MODE button, RoadmapView, mobile grid (grid-cols-1 md:grid-cols-3).

### Done When

With summary loaded: Quiz Me shows 10 flashcards

Panic Mode shows emergency plan

Roadmap timeline renders with priority colors

## Member 3 — Chat Grounding, Demo Mode & Polish

Branch: feat/member3-chat-demo-brand

Owns: demo data, Try Demo button, chat studyContext, prompts, rebrand, final shell polish.

Depends on: Member 1's useStudyContext (can develop demo/rebrand in parallel; integration PR after Member 1).

### Key Tasks

lib/demo-data.ts — DEMO_SUMMARY, DEMO_ROADMAP (7 days), DEMO_QUIZ (10 Qs), DEMO_EMERGENCY, DEMO_EXTRACTED_TEXT for "Computer Science 301".

Try Demo button in study-workspace.tsx — calls setFromDemo(), loads all DEMO_* instantly, toast.success("Demo mode loaded").

Chat schema: add optional studyContext: z.string().max(8000).optional() to app/(chat)/api/chat/schema.ts.

Chat route: read studyContext from body; pass to systemPrompt(...).

lib/ai/prompts.ts: add secondBrainPrompt constant; update systemPrompt to append context when studyContext present.

hooks/use-active-chat.tsx: import useStudyContext; include studyContext: buildStudyContextString() in transport body.

Rebrand: app/layout.tsx title "Second Brain"; greeting.tsx tagline; lib/constants.ts study prompts; app-sidebar.tsx brand text.

Shell polish: compact header chip "Studying: CS 301" when summary.courseName exists after first message.

app/globals.css: add --study-primary indigo-600 accent if not present.

sessionStorage persistence: on set summary/roadmap persist to "second-brain-study"; hydrate on mount.

### Done When

Try Demo loads full flow instantly

Chat answer references demo course when asked "what are my deadlines?"

App title/branding says Second Brain

# 16. Integration Checklist (Lead / After All 3 PRs)

Merge Member 1 → dev, resolve conflicts.

Merge Member 2 → dev (rebase on dev).

Merge Member 3 → dev.

Smoke test full flow: upload → summary → roadmap → quiz → panic → chat question.

Click Try Demo — rehearse 2-minute judge script.

pnpm build once before deploy.

# 17. Conflict Hotspots (Tell Team Upfront)

| File | Members | Rule |
| --- | --- | --- |
| hooks/use-study-context.tsx | 1, 2, 3 | M1 creates; M2 adds quiz/emergency methods; M3 adds setFromDemo + sessionStorage |
| components/study/study-workspace.tsx | 1, 2, 3 | M1 creates shell; M2 adds quiz/panic; M3 adds Try Demo |
| components/chat/shell.tsx | 1, 3 | M1 adds StudyWorkspace; M3 polishes — coordinate |
| app/(chat)/layout.tsx | 1 | M1 adds StudyProvider only |